Items from Last Report:

1. PCB Debugging: We developed a prototype with an old PCB board. We completed the prototype after desoldering sensors and testing them. Debugging and waterproofing the system was completed this week.

Current Issues:

1. There are no issues.

Goals for Current Week:

1. Prototype Testing: Fill the water tank and receive real-time data. Calibrate the system for accurate pressure readings.

Short Term Goal:

1. Hardware MVP: The hardware will be able to read a signal from the pressure

sensors as a minimum viable product.

Long Term Goal:

- Sensor Signal System: The entire system will deliver a functional sensor and

decoder setup capable of outputting the clean signal required for fish wake data

analysis. July 30, 2026

Appendix

- Prototype Setup in casing: